[image: image1.wmf][image: image2.wmf]
March 15, 2005
To:

Concrete contractors
Re:
Chavez School Building Relocation, Concrete and Walkways

Informational Notice
1.
Contractors shall be required to submit bid on the attached “Request for 
Quotation”.
2. 
Contractors shall be required to submit the attached Non-collusion 
Affidavit during bid time.
3. 
Successful Contractor shall be required to submit the attached 
Contractor’s Certificate regarding Workers Compensation after award of 
contract.

4. 
Successful Contractor shall be required to submit the attached Certificate 
of Compliance after award of contract.
5. 
The successful contractor shall be responsible for providing a concrete 
mix design for Architect’s approval prior to any placement of concrete.

6. 
The successful contractor shall be responsible for providing certified 
payroll reports at the time of invoicing for the project.
7.
Start of Phase I Construction shall be on or about May 16, 2005. Phase II 
Construction may begin on June 10, 2005. Completion date shall be 
on or before August 5, 2005 for both phases.

8.
Add 3” thick slurry slab at interior of footings for both relocatable buildings.

9.
Demolish, remove and dispose of approximately 1500 square feet of 4” 
thick asphalt around both relocatable buildings.

10.
Demolish, remove and dispose of approximately 100 square feet of 4” 
thick concrete at southwest area of 36x40 relocatable building.

11.Grade and level out areas where existing buildings were relocated and the 
asphalt was removed. Existing soil removed from the north may be 
stockpiled and used as this fill with existing sod removed from it.

12.
The District will be responsible for landscaping, repairing and re-installing 
new irrigation systems.

Please direct any questions to myself at 661-631-5885.

Sincerely:

______________________________

Robert Van Tassel

Supervisor:
School Planning & Construction

vantasselr@bcsd.k12.ca.us

Facilities
Ruben Solis, Director

1501 Feliz Dr.

Bakersfield CA. 93307
� EMBED MS_ClipArt_Gallery  ���








Bakersfield City School District


School Planning & Construction




















_1007274439

