[image: image1.wmf][image: image2.wmf]
March 10, 2005
To:

Interested Concrete contractors

Re:
Chavez School – Concrete and Existing Classroom Buildings Relocation
The District is soliciting bids for the installation of Concrete and Relocate Existing 

Classroom Buildings for the above-mentioned school.

1. The District has scheduled a job visit to discuss any questions as well as review the project in detail. This visit has been scheduled for Wednesday, March 23, 2005 at 10:00 a.m. at Chavez School located at 4201 Mesa Marin Drive. Meet on the North side of the campus. Drawings and specifications are available and will also be available at job visit if not received before job walk.
2. Work Included: Excavation, soil removal and disposal as required, grading, compaction, forming and installation of rebar reinforced concrete walkways, footings, mow strips, relocation and re-installation of portable classrooms buildings; clean up of site once work is completed in addition to other items as indicated on the plans and specs. Work to be completed in two phases. Phase I will encompass 24x40 relocatable classroom. Phase II will encompass 36x40 relocatable classroom.
3. Work not included: Portable classroom utilities disconnections and reconnections.
4. Bids for the above-mentioned work may be faxed or delivered to the District on or before Thursday, April 7, 2005 no later than 3:00 p.m. Bids delivered or faxed after that time will not be considered.

5. Work shall start on or about April18, 2005. 

Please sign and fax back to me your receipt of this notice as well as indicating your interest in this project.

________________________________________________________________

By




Contractor




Date

YES
I plan to attend the job and may submit a bid for the proposed work.

NO
I will not attend the job walk or provide a bid.

Please direct any questions to myself at 661-631-5885.

Sincerely: Robert Van Tassel
� EMBED MS_ClipArt_Gallery  ���








Bakersfield City School District


School Planning & Construction




















_1007274439

