[image: image1.wmf][image: image2.wmf]
October 25, 2005
To:

Michael Elliott Construction


15948 Shellie Marie Ave.



Bakersfield, CA  93312

Re:
Chavez Relos – Phase II
Listed below are the deficiencies on the ramp handrail:
1. Transitions from vertical to horizontal rails are poorly constructed.

2. Top rail is not smooth at backside adjacent to classroom.
3. Corners at extensions need to be rounded.
4. Top rail at landing to ramp transition is not level.

5. Ends of rails adjacent to classroom are not smooth.

Workmanship on these rails is so poor that the only acceptable solution to the District is to replace the rails with better quality constructed handrails similar
to those at Noble School that you constructed for the District in the previous fiscal year.
In past conversations with District staff, you mentioned you would do whatever 
it took to complete this project to our satisfaction.
If you do not correct the aforementioned deficiencies, the District will deduct $4,500.00 from your contract, thus terminating our agreement.

Please direct any questions to me at 661-631-5885.
Very truly yours,
______________________________

Robert Van Tassel

Supervisor:
School Planning & Construction

vantasselr@bcsd.com
Maintenance and Operations Department

Mike Taylor, Director
1501 Feliz Drive
Bakersfield, CA  93307

� EMBED MS_ClipArt_Gallery  ���








Bakersfield City School District


School Planning & Construction




















_1007274439

