[image: image1.wmf][image: image2.png]



October 25, 2005
To:

Michael Elliott Construction


15948 Shellie Marie Ave.



Bakersfield, Ca. 93312

Re:
Chavez Relos – Phase II
Listed below are the deficiencies for the ramp handrail.

1. Transitions from vertical to horizontal rails are poorly constructed.

2. Top rail is not smooth at backside adjacent to classroom.
3. Corners at extensions need to be rounded. 
4. Top rail at landing to ramp transition is not level.

5. Ends of rails adjacent to classroom are not smooth.

Workmanship for the rails is so poor that the only acceptable solution to the District will be replace the rails with better quality constructed handrails similar to the Noble project that you constructed for the District in the previous fiscal year. You have mentioned to the District in past conversations that you will do whatever it takes for this project. This is our direction.

If the above-mentioned solution, the District can deduct $4,500.00 from your contract and the project would be completed with you.

Please direct any questions to myself at 661-631-5885.

Sincerely:

______________________________

Robert Van Tassel

Supervisor:
School Planning &[image: image3.png]


 Construction

vantasselr@bcsd.k12.ca.us

Maintenance and Operations

Mike Taylor, Director

1501 Feliz Dr.

Bakersfield CA. 93307
� EMBED MS_ClipArt_Gallery  ���








Bakersfield City School District


School Planning & Construction











� EMBED Word.Picture.8  ���











[image: image4.wmf]_1007274439

_957082646.doc
[image: image1.png]






